Inhoud

1.	Introduction	2

2.	Project Definition	2

3.	Phasing	2

4.	Project control	2

5.	Risks	2

6.	Budget and Activity Planning	2

7.	Closing/explanation	2

# Introduction

Introduction. The PoA is a document that mainly deals with technical elements. The author is intensively occupied with the subject of the document for some time. The reader on the other hand is not and therefore has a disadvantage compared to the author. The introduction is intended to provide the reader with sufficient information that he can follow the technical elements and place them in the correct context. The introduction is also the place to briefly describe the company, the products and the market for which the new product is being developed. The introduction is always your first chapter and can contain a brief overview of the further structure of the Plan of Approach (but this is not mandatory)

# Project Definition

a) Background of the project. Against what background is this project taking place? Questions to be answered under this heading are:

What's the problem ?

• Why is it a problem?

• When and in what situations does the problem occur?

• What are the consequences of the problem?

• How will the project solve the problem?

This justification has to be tested several times during the project. After all, if the justification disappears, your project also comes to an end. For example, if during the duration of your project the problem no longer occurs due to other causes. Or if the situations in which your problem occurs no longer occur. Explain what the current situation is. Examples of a project justification can be: the company has growth plans, existing products no longer meet the market needs or some requirements, problems with existing products. Also describe whether there have been previous projects on these topics. It is necessary that you check several times during your project whether the justification is still there. The milestones in your schedule are usually good times to do this. Tip: Use photos and illustrations to clarify the problem.

b) The problem definition. Here you briefly describe which problem(s) your project will solve. In theory, this follows directly from point a), but in some cases there may be several problems and your project will only solve 1 of them. Examples of this could be: what is missing from an existing product, what specific problem in an existing product needs to be solved.

c) The assignment. What's READY when it's READY. What do you have to deliver so that your client is satisfied. You can also answer the question: what is the purpose of the project? This is often very difficult because your client looks at the end result from a different perspective than you as the executor of the project. The client only looks at the end result as a user. Did she get what she expected? As a project executor, you look at what is possible within the resources at your disposal. To ensure that the end result meets expectaions, it is necessary to define the project SMART (Specific, Measurable, Acceptable, Realistic and Time-bound). The project result is usually 1 long sentence in which the end result is SMART is defined.

d) The project result. Define here a list of the actual deliverables of your project. So what will you deliver to the client at the end of the project.

e) The user-requirements (UR). The “user requirements” are also part of the project definition. The user requirements are conditions that the project result must meet. They form an extensive addition to the project result and are often only partially provided by the client. When you start a project, it is extremely important that you look critically at the requirements (as an engineer) and then make the total requirements as complete as possible in consultation with your client. The complete UR package must be included in the PoA. (possibly as an appendix). The system requirements do not belong in the PoA. You define them later on during the project, so you have to book time to do this in your project. The user requirements must be categorized according to MoSCoW. This determines for each individual requirement how desirable it is for the design.

f) The project boundaries. Here you indicate what you will NOT do in the project. The project boundaries determine what is and what is not within the project. If you have to design a robot that can move a product x from A to B, do you also have to write the software or is just the hardware design enough? If that robot is fitted with a gripper especially for gripping product x, must it also have a gripper that can grip product y? Does the training of the production personnel who will operate the robot also fall within the project?, etc.. When writing, make sure that these boundaries do not interfere with already stated requirements. If “requirements” are mentioned in several places, this also leads to confusion. The boundaries always relate to the project result and not to the circumstances during the project. These fall under the control factors (see later in this document). For some projects it is very difficult to unambiguously define the project definition. In that case, the “boundaries” chapter offers an additional option to record what does not fall within the project definition. Sometimes it's easy to define something by saying what it isn't. For example, if you are going to design a product, you can indicate which materials are allowed in it. You may then need an endless list. Specifying which materials should not be included (and why) may shorten your list and leave room to be innovative. The project definition and the project boundaries together determine the final project content. The project content must be unambiguous and complete. What is not included in the Project Definition will not be developed. What is not excluded by the borders can be developed

# Phasing

v-model

# Project control

Quality, time, money, organization and data

# Risks

# Budget and Activity Planning

# Closing/explanation