Plan of approach

Advance Machine Learning

Jessie Drost and Yvonne Nieuwdorp

Inhoud

1.	Introduction	2

2.	Project Definition	2

3.	Phasing	3

3.1 NLP Techniques	3

3.1.1 Word Normalization	3

3.1.2 N-gram Language Models	3

3.1.3 Logistic Regression for Text Classification	4

3.1.4 Embeddings, RNNs & LSTMs (Out of Scope)	4

4.	Project control	4

5.	Risks	4

6. Budget and Activity Planning	5

6.1 Budget	5

6.2 Activity Planning	5

7. Conclusion	6

# Introduction

This document describes the approach for a machine learning project focused on Natural Language Processing (NLP). The project will be carried out by two students over the course of six weeks. It outlines the project definition, phasing, quality control, risks, planning and budget. The goal of this document is to provide a clear understanding of the project’s scope, approach and planning.

# Project Definition

This project investigates whether song lyrics can be used to automatically predict the genre of a song. To this end, lyrics are collected using data scraping and subsequently analyzed using machine learning techniques. By automatically classifying lyrics into a genre, this can aid in grouping. This can be applied in streaming services, ensuring the listener continues listening to music within the genre.

This project aims to investigate whether song lyrics can be used to predict the genre of a song using data analysis and machine learning techniques. In addition, the project examines how lyrics data can be collected in a legal and responsible way through APIs, existing datasets, or limited web scraping while respecting Terms of Service.

The goal of this project is to develop a Python-based system that legally collects song lyrics through APIs, existing datasets, or limited web scraping and uses machine learning techniques to predict the genre of a song based on its lyrics. The result will include a dataset, a trained classification model, and an analysis of the model performance, delivered before the end of the project period.

The system must be able to collect song lyrics in a legal way. It also must classify songs into music genres based on song lyrics based on machine learning model trained on lyric data. The project must include an evaluation of the prediction accuracy. The system will not stream music files or use audio analysis. It will not classify every existing music genre, but a few genres will be chosen.

# Phasing

We begin by examining the exact nature of the problem. We investigate how data can be obtained legally. Additionally, we define the assignment so that we know what we are working towards. During the preprocessing phase, we ensure that we can use the data for the model. This involves creating a pipeline for downloading and cleaning the data. During the training, a model is built, after which it is tested. Subsequently, it is validated to check whether the model meets the requirements established during requirement analysis. If not, the model is revised. Finally, we carry out the implementations.

## 3.1 NLP Techniques

Based on course material covered last term, the following NLP techniques will be applied in this project:

### 3.1.1 Word Normalization

During preprocessing, the raw lyrics text will be normalized to reduce noise and improve model performance. This includes converting all text to lowercase, removing punctuation and special characters, stripping non-English words using the language column in the dataset, removing stopwords (common words such as “the”, “and”, “is” that carry no genre signal), and applying lemmatization to reduce words to their base form (e.g. “running” → “run”, “stars” → “star”). These steps ensure the model focuses on meaningful lyrical content rather than grammatical noise.

### 3.1.2 N-gram Language Models

Rather than treating each word in isolation (unigrams), we will experiment with bigrams and trigrams during feature extraction. N-grams capture short phrases that are strongly genre-specific, for example, phrases like “broken heart” are more informative for country music than the individual words “broken” or “heart” alone.

### 3.1.3 Logistic Regression for Text Classification

Logistic Regression is a well-established and interpretable baseline for text classification tasks. It works effectively with high-dimensional feature vectors and provides per-class probability estimates, which are useful for understanding model confidence. It will be one of the three classifiers evaluated in this project alongside Naive Bayes and Random Forest.

# Project control

Quality is ensured through various metrics, such as accuracy, precision, and the F1-score. These metrics allow us to evaluate whether the performance met expectations during the testing phase. A project schedule will be created based on the phases of the V-model. Each phase, such as preprocessing, training, testing, and validation, will have its own deadline. Progress will be monitored regularly to ensure the project is completed on time. The data will be legally scraped or used, using APIs, existing datasets or limited web scraping. The collected data will be cleaned before being used for the training model.

# Risks

The following risks have been identified for this project, along with their estimated likelihood, impact, and mitigation strategies.

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Data source terms of service change or access is revoked | Low | High | Use the static Kaggle Genius dataset rather than live scraping. The dataset is already downloaded and does not depend on API availability. |
| Model classification accuracy is too low to be meaningful | Medium | High | Experiment with three models (Naive Bayes, Logistic Regression, Random Forest) and compare results. Limit classification to five clearly distinct genres (Pop, Rock, Hip-hop, Country, Jazz) to reduce ambiguity. Apply text preprocessing to improve signal quality. |
| Genre labels in the dataset are noisy or inconsistent | Medium | Medium | Filter the dataset to keep only rows with a clear genre tag matching the five target genres. Discard entries labelled ‘misc’ or with missing tags during preprocessing. |
| Time pressure causes incomplete implementation | Low | Medium | Use the phased V-model planning with deadlines per phase. Prioritise a working baseline model first, then iterate on improvements. Weekly check-ins between partners to monitor progress. |

# 6. Budget and Activity Planning

## 6.1 Budget

This is a purely academic student project. No financial budget is available or required. All tools and resources used are free and open source:

- Dataset: Genius Song Lyrics dataset via Kaggle (free, publicly available)

- Programming language: Python (free)

- Libraries: scikit-learn, pandas, NLTK / spaCy, matplotlib (all open-source)

- Development environment: VS Code or JupyterLab (free)

- Version control: GitHub (free for students)

- No API subscriptions, cloud computing costs, or licensing fees are incurred.

## 6.2 Activity Planning

The project runs over six weeks in total and follows the V-model structure defined in the phasing section. Week 1 is dedicated to writing this plan of approach, leaving five weeks for implementation, testing, and delivery. The table below outlines the planned activities and their duration.

| Week | Activity | Description |
| --- | --- | --- |
| 1 | Plan of Approach | Write and finalise the plan of approach. Define scope, genres, and success criteria. |
| 2 | Data Acquisition & Preprocessing | Download Kaggle Genius dataset. Filter to 5 genres. Apply word normalization (lowercase, stopwords, lemmatization). Apply n-gram vectorisation (unigrams + bigrams). Split into train/test sets. |
| 3 | Model Training | Train Naive Bayes, Logistic Regression, and Random Forest classifiers on the training set. |
| 4 | Testing | Evaluate all three models on the test set using accuracy, precision, recall, and F1-score. |
| 5 | Validation & Iteration | Compare results against requirements. Select best model. Iterate on preprocessing or hyperparameters if accuracy is insufficient. |
| 6 | Analysis, Reporting & Delivery | Write up findings, visualise results (confusion matrix, performance comparison), finalise code and documentation, submit project. |

# 7. Conclusion

This plan of approach describes the intended execution of the song genre classification project. It covers the project definition, phasing according to the V-model, quality control approach, identified risks with mitigations, and detailed activity planning.

The project will be carried out by two students over a period of six weeks. Week 1 is used to write this plan of approach, and the remaining five weeks are allocated to data work, model development, testing, and final delivery. By using a freely available and legally sound dataset (Kaggle Genius lyrics), experimenting with three well-suited machine learning models, and focusing on five clearly defined genres (Pop, Rock, Hip-hop, Country, and Jazz), the project is scoped realistically within the available time and resources.

The main deliverable is a working Python-based classification system accompanied by a trained model, evaluation results, and a final report. Success will be measured by the quality of model performance on the test set, as reflected in accuracy, precision, recall, and F1-score.

Both team members are jointly responsible for all phases of the project. Any deviations from this plan will be discussed and documented as they arise.